Weekly Progress Report

Knowledge Base Automation System

1. Executive Summary

This weekly report summarizes the progress made on two key tasks: 

1. Evaluate different search and reranking models and analyze their performance. Experiments were conducted on 6 search modes using 2483 documents and 50 test queries, generating statistically validated performance metrics.

2. Review the LiveVectorLake framework and enhance the retrieval mechanism within the system. Significant enhancements were made to the incremental update mechanism, FAISS indexing, and search performance optimization.

Due to network connectivity issues in China, the Gemini API was replaced with the DeepSeek API for LLM-based reranking experiments.

2. Search and Reranking Model Evaluation

2.1 Experimental Setup

• Dataset: 2483 documents from the knowledge base
• Test Queries: 50 manually constructed queries covering various knowledge domains
• Evaluation Metrics: NDCG@5, NDCG@10, MRR, Recall@5, Recall@10, Precision@5, Precision@10, F1@5, F1@10, Latency
• Statistical Methods: Paired t-test, Cohen's d effect size analysis

2.2 Search Modes Evaluated

| Search Mode | Mode | Reranker | Model |
| --- | --- | --- | --- |
| Pure_Vector | Vector | - | - |
| Pure_BM25 | BM25 | - | - |
| Hybrid_RRF | Hybrid | RRF | - |
| Hybrid_CrossEncoder_L6 | Hybrid | CrossEncoder | ms-marco-MiniLM-L-6-v2 |
| Hybrid_CrossEncoder_L12 | Hybrid | CrossEncoder | ms-marco-MiniLM-L-12-v2 |
| Hybrid_LLM_DeepSeek | Hybrid | LLM | DeepSeek-chat |

2.3 Performance Results

| Search Mode | Latency (s) | NDCG@5 | NDCG@10 | MRR | Recall@10 | Precision@10 | F1@10 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pure_Vector | 0.0266 | 0.2318 | 0.1884 | 0.3841 | 0.3400 | 0.1040 | 0.1591 |
| Pure_BM25 | 0.0090 | 0.2565 | 0.2180 | 0.3476 | 0.4667 | 0.1440 | 0.2198 |
| Hybrid_RRF | 0.0346 | 0.2318 | 0.1890 | 0.3845 | 0.3467 | 0.1060 | 0.1622 |
| Hybrid_CrossEncoder_L6 | 5.5715 | 0.1972 | 0.1615 | 0.3421 | 0.2983 | 0.0920 | 0.1404 |
| Hybrid_CrossEncoder_L12 | 11.4134 | 0.1971 | 0.1624 | 0.3558 | 0.2850 | 0.0880 | 0.1343 |
| Hybrid_LLM_DeepSeek | 12.6236 | 0.2220 | 0.1822 | 0.3832 | 0.3333 | 0.1020 | 0.1560 |

2.4 Key Findings

• Best Overall Performance (NDCG@10): Pure_BM25 (0.2180) - Significantly outperforms CrossEncoder-based reranking
• Best MRR:Hybrid_RRF (0.3845) and Pure_Vector (0.3841) - Tied for first place
• Best Recall: Pure_BM25 (0.4667) - Almost 40% higher than CrossEncoder_L12
• Fastest: Pure_BM25 (0.009s) - 3x faster than Pure_Vector
• Slowest: Hybrid_LLM_DeepSeek (12.62s) - Due to API call overhead
• CrossEncoder Performance: L6 and L12 models show similar performance, with L6 being 2x faster
• Hybrid RRF: Performance is nearly identical to Pure_Vector, indicating limited benefit from RRF fusion

2.5 Statistical Significance Analysis

Significant Differences (p < 0.05):

| Comparison | Metric | t-statistic | p-value | Cohen's d |
| --- | --- | --- | --- | --- |
| Pure_BM25 vs CrossEncoder_L6 | NDCG@10 | 2.524 | 0.0149* | 0.217 (medium) |
| Pure_BM25 vs CrossEncoder_L12 | NDCG@10 | 2.319 | 0.0246* | 0.211 (medium) |
| Hybrid_RRF vs CrossEncoder_L6 | NDCG@10 | 2.047 | 0.0460* | 0.118 (small) |

* Statistically significant at p < 0.05 level

3. LiveVectorLake Framework Enhancement

3.1 Incremental Update Mechanism

Architecture: Refactored from block-level to entry-level change detection

Key Features:
• SHA-256 content hash for each entry
• Detection of new, modified, and deleted entries
• Version number tracking and history management
• Efficient delta processing for incremental ingestion

3.2 FAISS Index Optimization

• Cache Mechanism: Implemented st.cache_resource for FAISS search instances and embedding models
• Metadata Preloading: Preload all metadata to reduce database query overhead
• Deletion Handling: Filter deleted entries from search results at query time

3.3 BM25 Retriever Optimization

Problem: nltk data download caused network timeout issues in China
Solution: Implemented built-in stopword list and simple tokenizer without external dependencies

3.4 Search Performance Improvements

Pre-optimization: Search response time exceeded 5 seconds for complex queries
Post-optimization: Pure_BM25: 0.009s, Pure_Vector: 0.027s

Optimizations Applied:
• Model instance caching
• Metadata batch loading
• Reduced database round-trips

4. API Provider Change

Original API: Gemini API for LLM-based reranking
Problem: Network connectivity instability in China resulted in frequent API call failures
Solution: Replaced with DeepSeek API (deepseek-chat model)

Benefits:
• Better network connectivity from China
• Lower latency for API calls
• Cost-effective pricing model
• Open-source friendly terms